# CI (Converged Identity) Ticket Analysis — 2026-01-01 to 2026-09-21

Generated: 2026-09-22 19:09

Source snapshot: `ci-analysis-2026-01-01-to-2026-09-21.json` · sha256 `5e12f6be2f084c73`

Project: CI (CI) · Date range: 2026-01-01 to 2026-09-21

Total tickets: 5994 · Client tickets: 1456 · Internal: 4538

Open / Closed classification. Every status is mapped by the owner's status lists, case-insensitively. A status in neither list is reported as Unmapped and is never guessed into a bucket, so each bifurcated table carries its own Unmapped column and Total Count = Open Total + Closed Total + Unmapped. 262 of 5994 tickets (4.4%) are unmapped.

Client / Internal. CI's internal marker is `Internal Arcon`. 825 tickets (13.8%) carry no Primary Client and are counted as Internal, per the owner's decision; they are listed in their own section so the fallback is never silent.

## 1. Summary

_No Total row: these rows count overlapping populations of the same ticket set, so summing them would double-count._

| Metric | Count |
| --- | --- |
| Total tickets | 5,994 |
| Client tickets | 1456 (24.3%) |
| Internal tickets | 4538 (75.7%) |
| — of which no Primary Client | 825 (13.8%) |
| Sub-tasks | 1443 (24.1%) |
| Standalone (non-sub-task) | 4551 (75.9%) |
| Open | 1625 (27.1%) |
| Closed | 4107 (68.5%) |
| Unmapped status | 262 (4.4%) |

## 2. Status Distribution

| Status | Class | Count | % of Total |
| --- | --- | --- | --- |
| Closed | Closed | 3,724 | 62.1% |
| Open | Open | 878 | 14.6% |
| Development Analysis | Open | 218 | 3.6% |
| Development Review | Unmapped | 170 | 2.8% |
| Ready For Released | Closed | 152 | 2.5% |
| Awaiting Response | Open | 148 | 2.5% |
| Rejected | Closed | 120 | 2.0% |
| Business Analysis | Open | 97 | 1.6% |
| Document Review | Closed | 94 | 1.6% |
| Duplicate | Unmapped | 82 | 1.4% |
| Reopen | Open | 49 | 0.8% |
| Audit | Open | 42 | 0.7% |
| Security Check | Open | 38 | 0.6% |
| Development | Open | 36 | 0.6% |
| QA Testing | Open | 29 | 0.5% |
| Dev Review and Testing | Open | 18 | 0.3% |
| Documentation | Closed | 17 | 0.3% |
| Patch Shared | Open | 14 | 0.2% |
| Solution Analysis | Open | 12 | 0.2% |
| Awaiting Session | Open | 11 | 0.2% |
| Under Observation (No Code Change) | Open | 11 | 0.2% |
| Patch Developed | Open | 10 | 0.2% |
| In Progress | Open | 5 | 0.1% |
| Product Hold | Open | 5 | 0.1% |
| Pending from DevOps | Open | 4 | 0.1% |
| Pre Dev Audit | Unmapped | 4 | 0.1% |
| Patch Tech Lead Review | Unmapped | 3 | 0.1% |
| Patch Passed | Unmapped | 2 | 0.0% |
| RCA/Resolution Review | Unmapped | 1 | 0.0% |
| Total |  | 5,994 | 100.0% |

## 3. Issue Type Distribution

| Issue Type | Count | % of Total |
| --- | --- | --- |
| Bug | 3,131 | 52.2% |
| Sub-task | 1,443 | 24.1% |
| Task | 735 | 12.3% |
| Story | 575 | 9.6% |
| Security Fix | 20 | 0.3% |
| Client-Support | 20 | 0.3% |
| APEM Tool | 18 | 0.3% |
| POC | 17 | 0.3% |
| Document | 16 | 0.3% |
| Performance | 13 | 0.2% |
| Test Case | 3 | 0.1% |
| Epic | 3 | 0.1% |
| Total | 5,994 | 100.0% |

## 4. Priority Distribution

| Priority | Total Count | Open |  |  | Closed |  |  | Unmapped |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Client | Internal | Total | Client | Internal | Total |  |
| Low | 1,907 | 39 | 397 | 436 | 46 | 1,259 | 1,305 | 166 |
| High | 1,833 | 235 | 319 | 554 | 553 | 678 | 1,231 | 48 |
| Medium | 1,478 | 39 | 335 | 374 | 72 | 998 | 1,070 | 34 |
| ShowStopper | 674 | 112 | 88 | 200 | 290 | 170 | 460 | 14 |
| Unknown | 102 | 0 | 61 | 61 | 0 | 41 | 41 | 0 |
| Total | 5,994 | 425 | 1,200 | 1,625 | 961 | 3,146 | 4,107 | 262 |

## 5. Severity Distribution

⚠️ Severity is populated on 345 of 5994 tickets (5.8%). Every figure above other than the `Not set` row is quoted over that subset; an unfilled Severity is not evidence of low severity.

| Severity | Total Count | Open |  |  | Closed |  |  | Unmapped |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Client | Internal | Total | Client | Internal | Total |  |
| Not set | 5,649 | 395 | 1,114 | 1,509 | 889 | 2,999 | 3,888 | 252 |
| Sev-0 | 145 | 11 | 30 | 41 | 35 | 65 | 100 | 4 |
| Sev-1 | 125 | 13 | 34 | 47 | 26 | 47 | 73 | 5 |
| Sev-2 | 65 | 6 | 21 | 27 | 8 | 29 | 37 | 1 |
| Sev-3 | 10 | 0 | 1 | 1 | 3 | 6 | 9 | 0 |
| Total | 5,994 | 425 | 1,200 | 1,625 | 961 | 3,146 | 4,107 | 262 |

## 6. Components

⚠️ Components are multi-valued. 313 tickets carry two or more components and are counted once per component, so the rows sum to 6356 component assignments across 5994 distinct tickets. The Total row states distinct tickets, which reconciles to the project count; it is deliberately not the column sum.

### 6A. Component — Total, Open and Closed

| Component | Total Count | Open | Closed | Unmapped |
| --- | --- | --- | --- | --- |
| (No component) | 1,142 | 207 | 911 | 24 |
| Admin Console | 1,080 | 220 | 833 | 27 |
| Connector | 593 | 227 | 230 | 136 |
| Workspace | 324 | 84 | 234 | 6 |
| Reports | 311 | 100 | 197 | 14 |
| Identity Hub | 297 | 55 | 232 | 10 |
| All modules | 276 | 141 | 129 | 6 |
| Settings | 255 | 61 | 187 | 7 |
| Password Vault | 236 | 59 | 173 | 4 |
| Auto onboarding | 235 | 58 | 171 | 6 |
| Digital Vault | 146 | 29 | 113 | 4 |
| Workflow | 139 | 40 | 96 | 3 |
| Session Monitoring | 121 | 30 | 88 | 3 |
| Access Control | 111 | 31 | 76 | 4 |
| Build and Deploy | 102 | 56 | 46 | 0 |
| Identity Governance | 80 | 16 | 62 | 2 |
| AGW | 77 | 40 | 37 | 0 |
| Onboarding Engine | 75 | 6 | 63 | 6 |
| Knight Analytics | 74 | 32 | 41 | 1 |
| APEM | 59 | 25 | 33 | 1 |
| Integration | 59 | 43 | 16 | 0 |
| Alerts and Notification | 58 | 10 | 44 | 4 |
| ACMO | 57 | 23 | 34 | 0 |
| Web-gateway/proxy | 54 | 25 | 28 | 1 |
| Application & Audit Logs | 49 | 18 | 27 | 4 |
| CI-MAC Thick Client | 46 | 12 | 33 | 1 |
| JML Engine | 46 | 19 | 23 | 4 |
| PyCLI | 32 | 15 | 17 | 0 |
| Linux Thick Client | 29 | 3 | 26 | 0 |
| CI Kubernetes Infrastructure | 28 | 0 | 26 | 2 |
| SIEM | 26 | 8 | 18 | 0 |
| Discovery | 23 | 10 | 13 | 0 |
| CI OVA | 23 | 2 | 19 | 2 |
| Report/Dashboard | 21 | 6 | 15 | 0 |
| PAMAPI | 19 | 7 | 9 | 3 |
| PAM | 12 | 9 | 2 | 1 |
| Browser Plugin | 11 | 6 | 5 | 0 |
| RND | 10 | 8 | 2 | 0 |
| RTSM | 8 | 2 | 6 | 0 |
| MFA | 6 | 4 | 2 | 0 |
| NHI CI Integration | 4 | 1 | 3 | 0 |
| CI-Tag Management | 2 | 1 | 1 | 0 |
| Total (distinct tickets) | 5,994 | 1,625 | 4,107 | 262 |

### 6B. Component — Client and Internal split

| Component | Total Count | Open |  |  | Closed |  |  | Unmapped |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Client | Internal | Total | Client | Internal | Total |  |
| (No component) | 1,142 | 1 | 206 | 207 | 3 | 908 | 911 | 24 |
| Admin Console | 1,080 | 75 | 145 | 220 | 225 | 608 | 833 | 27 |
| Connector | 593 | 93 | 134 | 227 | 138 | 92 | 230 | 136 |
| Workspace | 324 | 27 | 57 | 84 | 94 | 140 | 234 | 6 |
| Reports | 311 | 14 | 86 | 100 | 48 | 149 | 197 | 14 |
| Identity Hub | 297 | 20 | 35 | 55 | 49 | 183 | 232 | 10 |
| All modules | 276 | 45 | 96 | 141 | 47 | 82 | 129 | 6 |
| Settings | 255 | 5 | 56 | 61 | 25 | 162 | 187 | 7 |
| Password Vault | 236 | 13 | 46 | 59 | 76 | 97 | 173 | 4 |
| Auto onboarding | 235 | 12 | 46 | 58 | 49 | 122 | 171 | 6 |
| Digital Vault | 146 | 20 | 9 | 29 | 25 | 88 | 113 | 4 |
| Workflow | 139 | 13 | 27 | 40 | 19 | 77 | 96 | 3 |
| Session Monitoring | 121 | 9 | 21 | 30 | 20 | 68 | 88 | 3 |
| Access Control | 111 | 5 | 26 | 31 | 10 | 66 | 76 | 4 |
| Build and Deploy | 102 | 1 | 55 | 56 | 6 | 40 | 46 | 0 |
| Identity Governance | 80 | 5 | 11 | 16 | 10 | 52 | 62 | 2 |
| AGW | 77 | 17 | 23 | 40 | 19 | 18 | 37 | 0 |
| Onboarding Engine | 75 | 1 | 5 | 6 | 7 | 56 | 63 | 6 |
| Knight Analytics | 74 | 1 | 31 | 32 | 0 | 41 | 41 | 1 |
| APEM | 59 | 20 | 5 | 25 | 24 | 9 | 33 | 1 |
| Integration | 59 | 9 | 34 | 43 | 11 | 5 | 16 | 0 |
| Alerts and Notification | 58 | 8 | 2 | 10 | 26 | 18 | 44 | 4 |
| ACMO | 57 | 4 | 19 | 23 | 14 | 20 | 34 | 0 |
| Web-gateway/proxy | 54 | 12 | 13 | 25 | 16 | 12 | 28 | 1 |
| Application & Audit Logs | 49 | 4 | 14 | 18 | 4 | 23 | 27 | 4 |
| CI-MAC Thick Client | 46 | 4 | 8 | 12 | 9 | 24 | 33 | 1 |
| JML Engine | 46 | 8 | 11 | 19 | 13 | 10 | 23 | 4 |
| PyCLI | 32 | 0 | 15 | 15 | 0 | 17 | 17 | 0 |
| Linux Thick Client | 29 | 2 | 1 | 3 | 14 | 12 | 26 | 0 |
| CI Kubernetes Infrastructure | 28 | 0 | 0 | 0 | 0 | 26 | 26 | 2 |
| SIEM | 26 | 7 | 1 | 8 | 13 | 5 | 18 | 0 |
| Discovery | 23 | 0 | 10 | 10 | 0 | 13 | 13 | 0 |
| CI OVA | 23 | 0 | 2 | 2 | 0 | 19 | 19 | 2 |
| Report/Dashboard | 21 | 1 | 5 | 6 | 3 | 12 | 15 | 0 |
| PAMAPI | 19 | 3 | 4 | 7 | 1 | 8 | 9 | 3 |
| PAM | 12 | 3 | 6 | 9 | 2 | 0 | 2 | 1 |
| Browser Plugin | 11 | 2 | 4 | 6 | 2 | 3 | 5 | 0 |
| RND | 10 | 0 | 8 | 8 | 1 | 1 | 2 | 0 |
| RTSM | 8 | 1 | 1 | 2 | 1 | 5 | 6 | 0 |
| MFA | 6 | 2 | 2 | 4 | 2 | 0 | 2 | 0 |
| NHI CI Integration | 4 | 0 | 1 | 1 | 0 | 3 | 3 | 0 |
| CI-Tag Management | 2 | 1 | 0 | 1 | 1 | 0 | 1 | 0 |
| Total (distinct tickets) | 5,994 | 425 | 1,200 | 1,625 | 961 | 3,146 | 4,107 | 262 |

## 7. Top Reporters (Top 20)

_191 further values not shown, accounting for 3390 of 5994 tickets._

| Reporter | Count | % of Total |
| --- | --- | --- |
| Pratik Dadasaheb Magdum | 285 | 4.8% |
| Mudabbir Hussain Bhat | 238 | 4.0% |
| shailesh sawant | 226 | 3.8% |
| Poonam Kulkarni | 214 | 3.6% |
| Vajreshwari Chalindrawar | 171 | 2.9% |
| Nazia Shaikh | 157 | 2.6% |
| Nadeem Naik | 143 | 2.4% |
| Avdhut Tad | 135 | 2.3% |
| Raj Shah | 121 | 2.0% |
| Chaitanya Pathak | 116 | 1.9% |
| Anand V | 104 | 1.7% |
| Harshad Prajapati | 103 | 1.7% |
| Keyur Solanki | 94 | 1.6% |
| Moiz Jawadwala | 80 | 1.3% |
| Heena Chaurasia | 80 | 1.3% |
| Sunil Ramesh Savale | 76 | 1.3% |
| Jeetendra Choudhary | 67 | 1.1% |
| Nishant Kumar Ghosh | 65 | 1.1% |
| Manish Shingre | 65 | 1.1% |
| pranay | 64 | 1.1% |
| Total (top 20 shown) | 2,604 | 43.4% |

## 8. Top Assignees (Top 20)

_209 further values not shown, accounting for 1811 of 5994 tickets._

| Assignee | Count | % of Total |
| --- | --- | --- |
| Uttam Nayak | 822 | 13.7% |
| Vijayashree Shetty | 752 | 12.5% |
| Kalpesh Pusalkar | 531 | 8.9% |
| Akhil | 405 | 6.8% |
| Janam Bhavsar | 332 | 5.5% |
| Shrikant Shedekar | 161 | 2.7% |
| Param Sannakke | 140 | 2.3% |
| Arpita Upadhyay | 128 | 2.1% |
| Pinak Bhaskar Dere | 119 | 2.0% |
| Ronit Bose | 115 | 1.9% |
| Anand V | 103 | 1.7% |
| Parakh Shah | 88 | 1.5% |
| Heena Chaurasia | 87 | 1.5% |
| Jay Kawa | 74 | 1.2% |
| Moiz Jawadwala | 73 | 1.2% |
| Satyendra Pratap | 64 | 1.1% |
| Prashanth Reddy | 61 | 1.0% |
| balaji modalavalasa | 45 | 0.8% |
| Priyanshu Pandey | 42 | 0.7% |
| Jeetendra Choudhary | 41 | 0.7% |
| Total (top 20 shown) | 4,183 | 69.8% |

## 9. Monthly Creation Trend

| Month | Count |
| --- | --- |
| 2026-01 | 745 |
| 2026-02 | 736 |
| 2026-03 | 793 |
| 2026-04 | 634 |
| 2026-05 | 482 |
| 2026-06 | 506 |
| 2026-07 | 846 |
| 2026-08 | 734 |
| 2026-09 | 518 |
| Total | 5,994 |

## 10. Weekly Creation Trend

| Week | Count |
| --- | --- |
| 2026-W01 | 31 |
| 2026-W02 | 224 |
| 2026-W03 | 135 |
| 2026-W04 | 204 |
| 2026-W05 | 156 |
| 2026-W06 | 185 |
| 2026-W07 | 173 |
| 2026-W08 | 190 |
| 2026-W09 | 183 |
| 2026-W10 | 256 |
| 2026-W11 | 142 |
| 2026-W12 | 143 |
| 2026-W13 | 167 |
| 2026-W14 | 170 |
| 2026-W15 | 110 |
| 2026-W16 | 115 |
| 2026-W17 | 187 |
| 2026-W18 | 140 |
| 2026-W19 | 149 |
| 2026-W20 | 120 |
| 2026-W21 | 114 |
| 2026-W22 | 96 |
| 2026-W23 | 136 |
| 2026-W24 | 87 |
| 2026-W25 | 131 |
| 2026-W26 | 105 |
| 2026-W27 | 129 |
| 2026-W28 | 143 |
| 2026-W29 | 197 |
| 2026-W30 | 181 |
| 2026-W31 | 252 |
| 2026-W32 | 148 |
| 2026-W33 | 131 |
| 2026-W34 | 214 |
| 2026-W35 | 176 |
| 2026-W36 | 237 |
| 2026-W37 | 168 |
| 2026-W38 | 131 |
| 2026-W39 | 38 |
| Total | 5,994 |

## 11. Fix Version Distribution

_27 further values not shown, accounting for 56 of 3110 fix-version assignments._

| Fix Version | Count |
| --- | --- |
| V10.12.000 | 579 |
| V10.12.001 | 545 |
| V10.12.003 | 283 |
| V10.11.005 | 283 |
| V10.11.003 | 274 |
| V10.11.004 | 223 |
| Sprint-Backlog | 155 |
| V10.11.002 | 96 |
| V10.11.001 | 77 |
| V10.11.000 | 73 |
| V10.11.003_HF3 | 67 |
| V10.11.005_HF2 | 67 |
| V10.11.004_HF | 43 |
| V10.10.007 | 38 |
| V10.10.007_HF5 | 31 |
| V10.12.000_HF | 31 |
| V10.10.007_HF3 | 30 |
| V10.11.005_HF3 | 25 |
| Future Release Tickets | 24 |
| V10.11.005_HF1 | 17 |
| V10.11.003_HF2 | 15 |
| V10.10.007_HF2 | 13 |
| V10.12.004 | 12 |
| V10.12.002 | 11 |
| v10.10.007_HF4 | 10 |
| Mac Version 12.8.0.1 | 9 |
| Mac Version 12.9.0.0 | 6 |
| V10.10.004 | 6 |
| V10.11.003_HF | 6 |
| Backlog | 5 |
| Total (top 30 shown) | 3,054 |

## 12. Root Cause Analysis (RCA)

| RCA | Count | % of Total |
| --- | --- | --- |
| Not set | 1,695 | 28.3% |
| Requests - Enhancement | 1,219 | 20.3% |
| Code - Logic Issue | 897 | 15.0% |
| Others - Working as expected | 338 | 5.6% |
| Others - Resolved Issue | 260 | 4.3% |
| Analysis - Inadequate Technical Design | 216 | 3.6% |
| Environment - Misconfiguration | 194 | 3.2% |
| Code - UI/UX Issue | 140 | 2.3% |
| Insufficient Unit Test case | 108 | 1.8% |
| Code - Incorrect Standards | 101 | 1.7% |
| Documentation - Administrator / User Guide | 97 | 1.6% |
| Not a bug | 93 | 1.6% |
| Code - Code Merge | 75 | 1.3% |
| Environment - Non replicated | 67 | 1.1% |
| Code - Packaging Issue | 57 | 1.0% |
| Analysis - Incomplete Requirement | 50 | 0.8% |
| Code - Performance Issue | 46 | 0.8% |
| Requests - Information Request | 45 | 0.8% |
| Analysis - Inadequate Test Coverage | 44 | 0.7% |
| Code - Security Issue | 35 | 0.6% |
| Environment- Env unavailable | 34 | 0.6% |
| Environment - Network | 30 | 0.5% |
| Missing Code / DB Scripts | 25 | 0.4% |
| Requests - APEM Tool | 25 | 0.4% |
| Deployment Issue | 21 | 0.4% |
| Documentation - Deployment Guide Inadequate | 19 | 0.3% |
| Environment - Resource Unavailability | 15 | 0.3% |
| Requests - Script Request | 15 | 0.3% |
| Code - Ansible / OCI Issue | 10 | 0.2% |
| Environment - 3rd Party compatibility | 7 | 0.1% |
| Environment - Hardware failure | 5 | 0.1% |
| Code not checked-in | 4 | 0.1% |
| Miscommunication | 4 | 0.1% |
| Insufficient Data | 2 | 0.0% |
| Data Issue | 1 | 0.0% |
| Total | 5,994 | 100.0% |

## 13. Hosting Environment

| Hosting Environment | Count | % of Total |
| --- | --- | --- |
| Not set | 4,454 | 74.3% |
| Windows | 1,134 | 18.9% |
| RHEL | 287 | 4.8% |
| Kubernetes | 90 | 1.5% |
| Ubuntu | 29 | 0.5% |
| Total | 5,994 | 100.0% |

## 14. Labels

_62 further values not shown, accounting for 397 of 2272 label assignments._

| Label | Count |
| --- | --- |
| CI | 299 |
| HI | 234 |
| Connector | 183 |
| RCA_SHEET | 145 |
| NHI | 134 |
| ENGG_TEAM | 124 |
| connector | 98 |
| Yuktee | 71 |
| UI | 70 |
| POC | 70 |
| Engg_AGW | 55 |
| Admin-console | 55 |
| tushar | 54 |
| kalpesh | 53 |
| workspace | 47 |
| EnggSprint1 | 43 |
| Sprint-05Jan26 | 41 |
| API | 36 |
| kevin | 32 |
| ENGG_July_26 | 31 |
| Total (top 20 shown) | 1,875 |

## 15. Sub-task Analysis

The 1443 sub-tasks hang off 389 unique parent tickets. That is a count of parents, not of tickets in this window, so it is kept out of the table above rather than added into a column it does not belong to.

| Ticket Kind | Count |
| --- | --- |
| Sub-tasks | 1,443 |
| Standalone (non-sub-task) | 4,551 |
| Total | 5,994 |

### 15A. Top parent tickets by sub-task count

_374 further parent tickets not shown, accounting for 1039 sub-tasks._

| Parent Key | Sub-tasks |
| --- | --- |
| CI-16180 | 72 |
| CI-16147 | 68 |
| CI-22787 | 47 |
| CI-23135 | 39 |
| CI-20880 | 23 |
| CI-20701 | 18 |
| CI-22504 | 17 |
| CI-22991 | 17 |
| CI-20336 | 16 |
| CI-22078 | 16 |
| CI-21376 | 15 |
| CI-23089 | 15 |
| CI-23957 | 15 |
| CI-13552 | 13 |
| CI-20888 | 13 |
| Total (top 15 shown) | 404 |

## 16. Unassigned Tickets

| Metric | Count |
| --- | --- |
| Total unassigned | 19 |
| Client unassigned | 3 |
| Internal unassigned | 16 |

### Unassigned ticket details

Total listed: 19 unassigned tickets.

| Key | Summary | Type | Priority | Status |
| --- | --- | --- | --- | --- |
| CI-19592 | Workspace - Message for Pinning and unpinning an asset needs to be corrected | Bug | Medium | Closed |
| CI-19753 | SIB | Able to view all services in identity HUB for requesting | Bug | ShowStopper |
| CI-20657 | OVA: Unable to do partial and full recon. | Bug | High | Closed |
| CI-20773 | Alerts and Configuration | Emails are not being reveived for Report Scheduler | Bug | High |
| CI-20970 | OVA-Clicking on "Create and Apply Restrictions" Button during Profile Creation r | Bug | ShowStopper | Closed |
| CI-21032 | 500 | Positive API Testing | Logs | Bug |
| CI-21159 | 200 | Negative API Testing | Unauthorized Access | SCIM |
| CI-21196 | PNB | Granular access control in certificate management | Story | High |
| CI-21697 | Kubernetes : 500 Error While Exporting Asset Group in Admin Console | Bug | High | Closed |
| CI-21701 | Kubernetes : Unable to Change User Status to Sabbatical and Suspended | Bug | Medium | Closed |
| CI-21729 | Routing WGW Connection via FRP (Aligned with AGWA Windows Setup) | Bug | High | Open |
| CI-21766 | Kubernetes - LOB Filter Values Not Displayed in User Modification Based on SOT c | Bug | Medium | Closed |
| CI-22696 | Running the WebDT and Connector API project | Sub-task | Low | Development Review |
| CI-23298 | MFA command based restriction SSH Linux | Story | Low | Open |
| CI-24621 | Unable to update My Profile in Identity Hub – 400 Bad Request error displayed on | Bug | High | Closed |
| CI-24940 | FT - APIs for Basic PAM SCD | Story | Medium | Business Analysis |
| CI-24944 | CLONE - New Connector Framework | Story | High | Open |
| CI-25238 | Quds Bank |  | issues encountered while upgrading from version 10.11.003HF2 to 10. | Bug |
| CI-25424 | Adele | Unable to bulk import Digital Assets | Bug | High |

## 17. Open High-Priority Tickets (High / ShowStopper / Critical)

Total listed: 30 of 754 open high-priority tickets (724 not shown).

| Key | Summary | Status | Priority | Assignee |
| --- | --- | --- | --- | --- |
| CI-19093 | POC | HTI - frank's azure issue | Development Analysis | High |
| CI-19115 | Unity Bank V10 |  | IDHUB – “Perform Action API Not Working” error during Approval | Open |
| CI-19122 | Support for AGWA Setup and Configuration (Windows & Linux Components) | Internal | Awaiting Session | High |
| CI-19124 | Need support in deploying Web Gateway for | Internal CI_Test_OVA | Open | High |
| CI-19198 | Assistance Required for Password Rotation Issue in Marico POC | Awaiting Response | High | Shabaz Khan |
| CI-19223 | NBF |  | Unable to record the session error while in middle of session | Development Analysis |
| CI-19225 | Connector Request | Automate user SSO workflows between Easebuzz and Arcon CI | Business Analysis | High |
| CI-19232 | CLONE - FT- Kubernetes cluster with rbac | Open | High | Vijayashree Shetty |
| CI-19265 | Connector Request | Automate user SSO workflows between mtalkz and Arcon CI | Business Analysis | High |
| CI-19292 | PNB | Client Requirements for Reports, Dashboard, and Encryption | Open | High |
| CI-19306 | Unity Bank V10 |  | Enable editable selected attributes while raising a new asset | Open |
| CI-19316 | CLONE - Xceedance | CI-PAM | Issue with Report scheduler | Patch Shared |
| CI-19346 | Issue with auto onboarding of users from Entra ID and need support configure com | Open | High | Yashwanth Kumar H T |
| CI-19352 | Hero FinCorp SGW Issue: Connected host has failed to respond via SGW | Audit | ShowStopper | Moiz Jawadwala |
| CI-19385 | Reg: Issue with SFTP File transfer for Key based Server_ CI 10.10.007_v3 | Awaiting Session | High | srikanth.rendla |
| CI-19390 | User Attribute Field is not Populating in Asset. | Dev Review and Testing | High | Vijayashree Shetty |
| CI-19399 | AGWA Installation - Hero FinCorp POC | Open | ShowStopper | Abhishek Manikandan |
| CI-19411 | Performance Issue - CI Reports | Open | High | Arpita Upadhyay |
| CI-19413 | Performance Issues - Access, Onboarding & Reports | Open | High | Arpita Upadhyay |
| CI-19420 | JIO |  | NIC |  |
| CI-19430 | Admin Console | Incorrect Condition for Manual Reconciliation must be handled co | Development Analysis | High |
| CI-19454 | 169,496 |  | JFSL |  |
| CI-19459 | Pycli | Helping COE team to understand and host PyCLI for OCI and OVA | Audit | High |
| CI-19543 | Develop a Test Connection API for ARCON CI Integration with third party IGA | Open | High | Satyendra Pratap |
| CI-19547 | CCIL |  | Need restricted Thick Client | Business Analysis |
| CI-19550 | PNB | Mac Id issue for Credential Access Logs | Development Analysis | ShowStopper |
| CI-19584 | Reconciliation Failed – Missing SAMAccountName / Contact Not Fetched | Awaiting Response | High | Wahid Shaikh |
| CI-19599 | Airtel B2B | Video Logs Background Notification Capture | Development Analysis | ShowStopper |
| CI-19614 | SIB | store logs in Temp location when main drive is offline | Business Analysis | ShowStopper |
| CI-19620 | JFL |  | CI 10.0.007 |  |

## 18. Unmapped Status Review

Mapping applied — case-insensitive, with these wording aliases:

These 262 tickets (4.4%) carry a status present in neither the Open nor the Closed list. They are counted in every Total Count and in the Unmapped column, and in neither Open nor Closed. Listed here for a mapping decision.

| Status | Client | Internal | Total |
| --- | --- | --- | --- |
| Development Review | 53 | 117 | 170 |
| Duplicate | 13 | 69 | 82 |
| Pre Dev Audit | 1 | 3 | 4 |
| Patch Tech Lead Review | 2 | 1 | 3 |
| Patch Passed | 1 | 1 | 2 |
| RCA/Resolution Review | 0 | 1 | 1 |
| Total | 70 | 192 | 262 |

## 19. Unspecified Primary Client

825 tickets (13.8%) carry no Primary Client. They are counted as Internal throughout this report, which is the owner's decision and matches PAMIT's rule for an unset field — it is a fallback, not a measurement. Without it they would be unattributable and the Client + Internal identity would fail.

*Report generated by `tools/jira/ci_analysis_2026.py` on 2026-09-22 19:09*

| Metric | Count |
| --- | --- |
| Open | 176 |
| Closed | 621 |
| Unmapped status | 28 |
| Total | 825 |